LittleSteps — Product Roadmap

PRM  |  4-Phase Plan  |  v1.0

# Phase 1 — Foundation (Weeks 1–6)

Goal: Core app working end-to-end. Photos in, timeline out, family sharing live.

| # | Feature | Details | Week | Priority |
| --- | --- | --- | --- | --- |
| 1 | Project Setup | Flutter project, Firebase config, flavors (dev/prod) | 1 | P0 — Must |
| 2 | Firebase Auth | Google Sign-In, family circle creation, invite links | 1–2 | P0 — Must |
| 3 | Photo Upload | Camera roll picker, EXIF extraction, Firebase Storage upload | 2–3 | P0 — Must |
| 4 | Firestore Schema | Memory, event, baby, user collections live | 2 | P0 — Must |
| 5 | Chronological Collage | Masonry grid, date grouping, scroll performance | 3–4 | P0 — Must |
| 6 | Baby Profile | Name, DOB, cover photo, multi-baby support foundation | 3 | P0 — Must |
| 7 | Family Invites | QR code + link invite, role assignment (Admin/Editor/Viewer) | 4–5 | P0 — Must |
| 8 | Basic Timeline | Manual event creation, date + note + photo link | 5–6 | P0 — Must |
| 9 | Push Notifications | FCM setup, new photo alerts for family members | 6 | P1 — Should |

Phase 1 Deliverable: Working app — upload photos, view collage, share with family.

# Phase 2 — AI & Intelligence (Weeks 7–12)

Goal: App becomes smart. Tags, stories, milestones, enhancements go live.

| # | Feature | Details | Week | Priority |
| --- | --- | --- | --- | --- |
| 10 | ML Kit Image Tagging | On-device label detection, tag storage in Firestore | 7 | P0 — Must |
| 11 | Tag Filtering | Filter collage by tag, multi-tag AND/OR logic | 8 | P0 — Must |
| 12 | Location Extraction | EXIF GPS → reverse geocode → place name display | 7–8 | P1 — Should |
| 13 | Monthly Story Mode | Cloud Function triggers Claude API, story stored + displayed | 9–10 | P0 — Must |
| 14 | Milestone Checklist | Standard milestones list, photo linking, completion tracking | 9 | P0 — Must |
| 15 | AI Milestone Suggestions | Claude API reads tags + baby age, suggests milestone type | 10 | P1 — Should |
| 16 | Image Enhancement | Colour correction, brightness, contrast via OpenCV | 11 | P1 — Should |
| 17 | Image Annotation | Draw, text stamp, emoji overlay on photos | 12 | P1 — Should |
| 18 | "On This Day" Alerts | Scheduled FCM, photo from same date last year | 12 | P1 — Should |

Phase 2 Deliverable: Smart app — AI tags every photo, writes monthly stories, suggests milestones.

# Phase 3 — Stories & Export (Weeks 13–18)

Goal: App becomes a storytelling and sharing platform.

| # | Feature | Details | Week | Priority |
| --- | --- | --- | --- | --- |
| 19 | PDF Collage Export | Selected date range → beautiful PDF → share sheet | 13–14 | P0 — Must |
| 20 | Print-Ready Album Layout | A4/square layout generator, cover page, captions | 14–15 | P1 — Should |
| 21 | Auto Video Reel | FFmpegKit assembles slideshow, background music, export MP4 | 15–16 | P1 — Should |
| 22 | Letters to the Future | Write letter, set unlock date, encrypted storage | 16 | P1 — Should |
| 23 | Growth Journal | Height/weight log, fl_chart growth curves | 17 | P1 — Should |
| 24 | Monthly Digest | Auto PDF: top photos, story, milestones of the month | 17–18 | P2 — Nice |
| 25 | Voice Notes on Memories | Record short voice memo attached to a photo | 18 | P2 — Nice |

Phase 3 Deliverable: Full storytelling suite — PDF, video, growth charts, letters.

# Phase 4 — Polish & Scale (Weeks 19–24)

Goal: Production-ready app. Performance, polish, Play Store submission.

| # | Feature | Details | Week | Priority |
| --- | --- | --- | --- | --- |
| 26 | Performance Audit | 60fps collage scroll, image lazy loading, memory profiling | 19–20 | P0 — Must |
| 27 | Onboarding Flow | Welcome, baby setup, first photo upload, invite prompt | 19 | P0 — Must |
| 28 | Widget (Home Screen) | Android widget showing random memory photo of the day | 20 | P2 — Nice |
| 29 | Multi-baby Support | Separate timelines per child, switch between babies | 21 | P1 — Should |
| 30 | Accessibility Pass | Content descriptions, font scaling, dark mode | 21–22 | P1 — Should |
| 31 | Crash & Error Monitoring | Firebase Crashlytics integration, error boundaries | 22 | P0 — Must |
| 32 | Play Store Submission | Store listing, screenshots, privacy policy, submission | 23–24 | P0 — Must |

Phase 4 Deliverable: Production app on Google Play Store.

# Roadmap Summary

| Phase 1 | Phase 2 | Phase 3 | Phase 4 |
| --- | --- | --- | --- |
| Weeks 1–6 | Weeks 7–12 | Weeks 13–18 | Weeks 19–24 |
| Foundation | AI & Intelligence | Stories & Export | Polish & Scale |
| 9 features | 9 features | 7 features | 7 features |