LittleSteps — Claude Code Build Prompt

Master Prompt for AI-Assisted Development  |  v1.0

Instructions: Use this prompt as the initial context when starting a Claude Code session. Paste it in full at the start of each new session or when context resets. Each Phase Prompt below is designed to be used at the start of that phase.

# MASTER CONTEXT PROMPT

Paste this at the very beginning of every Claude Code session:

You are building "LittleSteps" — a baby memory Android app built in Flutter.

TECH STACK:

- Flutter 3.x / Dart

- Riverpod 2.x for state management

- GoRouter for navigation

- Firebase (Auth, Firestore, Storage, FCM, Functions, Analytics)

- Google ML Kit (image labeling, face detection, text recognition)

- Claude API via Firebase Cloud Functions (story generation)

- FFmpegKit Flutter (video reel generation)

- Hive for local caching

ARCHITECTURE RULES:

- Feature-first folder structure (lib/features/collage, lib/features/timeline, etc.)

- Repository pattern for all data access

- Riverpod providers in /providers, notifiers in /notifiers

- All Firebase calls must handle errors gracefully with user-visible feedback

- No hardcoded strings — use app_localizations or constants

- Target Android API 24+ (minSdk 24)

# PHASE PROMPTS

## Phase 1 Prompt — Foundation

Use this after the master context to start Phase 1:

- Set up a new Flutter project named littlesteps with flavors: dev and prod

- Configure Firebase for both flavors using FlutterFire CLI

- Implement Google Sign-In auth with Firebase Auth

- Create Firestore collections: families, users, babies with security rules

- Build the photo picker screen — select from gallery, extract EXIF metadata

- Upload photo to Firebase Storage with progress indicator

- Build the main collage screen — masonry grid with MasonryGridView, grouped by month-year headers

- Build family invite screen — generate invite link, accept invite, assign roles

- Build basic timeline screen — vertical list of events with date markers

- Write full Firebase Security Rules for role-based access (Admin/Editor/Contributor/Viewer)

## Phase 2 Prompt — AI & Intelligence

- Integrate google_mlkit_image_labeling — run on every uploaded photo, store labels as tags in Firestore

- Build tag filter UI — chip row above collage, multi-select filter

- Integrate reverse geocoding for EXIF GPS coordinates using geocoding package

- Build Firebase Cloud Function (Node.js) that calls Claude API (claude-haiku) to generate a monthly story

- Trigger story generation on the 1st of each month via Cloud Scheduler

- Build Story Mode screen — displays AI-generated monthly narrative with hero photo

- Build milestone checklist screen — predefined milestones, tap to mark done, link a photo

- Build image enhancement screen — sliders for brightness, contrast, saturation using OpenCV via dart_cv

- Build image annotation screen — finger draw, text stamp, emoji overlay using CustomPainter

- Schedule "On This Day" FCM notification via Cloud Function and Firestore date index

## Phase 3 Prompt — Stories & Export

- Build PDF export using pdf (dart) package — selected memories → formatted collage → share_plus

- Build print album layout screen — A4 template with cover, month sections, captions

- Build video reel generator using FFmpegKit — select photos, add Ken Burns effect, assemble MP4

- Build Letters to the Future screen — compose letter, pick unlock date, encrypt with flutter_secure_storage

- Build growth journal — form to log height/weight, fl_chart line chart with percentile bands

- Build monthly digest auto-generator — Cloud Function creates PDF summary every month-end

- Add voice note recording to memory detail screen using record package

## Phase 4 Prompt — Polish & Scale

- Audit scroll performance — use ListView.builder, cached_network_image, proper image sizing

- Build onboarding flow — 4 screens: welcome, baby setup, first photo prompt, invite family

- Build Android home screen widget using home_widget package

- Add dark mode support with ThemeData.dark() and adaptive color tokens

- Integrate Firebase Crashlytics and Analytics event tracking

- Generate Play Store assets — icon, feature graphic, screenshots for 6.5" and 10" screens

- Write Privacy Policy and prepare store listing copy